# Otta website: copy still needed

Copy tracker  |  37 items  |  Last updated 16 October 2026

This document lists every piece of copy, wording and content still needed (or needing sign-off) before the Otta website and broker portal go live. I have put the portal actions at the bottom, for us to action in Phase 2.

## How to use it

- Find your item in the index below that has your name in the Owner column.

- Write or paste your copy in the box for that item, further down the document.

- Once the copy is approved, tick Approved in the index so everyone can see what's left.

- House style: the brand is Otta & please don't use long dashes; use a comma, colon or full stop instead.

- For any ideas / feedback / change requests - put at the bottom of this document.

## To get into the website - the password is: OttaPreview2026

## Website: https://otta-mvp.vercel.app/

## Broker Portal: https://otta-mvp.vercel.app/portal/login

## Prototype demo accounts (need to refine what they can see, just for concept)

## Password: OttaDemo2026!

demo@harbourbrokers.co.nz: the whole of Harbour Insurance Brokers.

## priya@harbourbrokers.co.nz: just her own clients.

## steadfast.demo@ottainsurance.co.nz: Harbour and Southern Alps.

## canopius.demo@ottainsurance.co.nz: travel only.

## beazley.demo@ottainsurance.co.nz: rental, social housing and landlord.

## Admin: https://otta-mvp.vercel.app/admin/login

## Prototype demo account

## Email: admin@ottainsurance.co.nz

## Password: OttaAdmin2026!

## Current Ops/Training Dashboard: https://tai-dashboard.vercel.app/

## Index

| # | Item | Owner | Done |
| --- | --- | --- | --- |
| 1. Before launch: compliance wording |  |  |  |
| 1.1 | Fair Insurance Code | Craig | Approved |
| 1.2 | Complaints process | Craig | Approved |
| 1.3 | Dispute resolution scheme | Craig | Approved |
| 1.4 | Cooling off period | Craig | Approved |
| 1.5 | FSP number | Jonathon | Approved |
| 1.6 | Policy wording contact details | Rebecca - then rapt with Katrina & Rosanna | Approved |
| 1.7 | Chatbot wording | Jonathon (training = Rebecca) | Approved |
| 2. Website pages |  |  |  |
| 2.1 | Home page case study |  | Approved |
| 2.2 | Case studies (3) |  | Approved |
| 2.3 | The Otta success story | Craig | Approved |
| 2.4 | Values: Forward thinking, Re-invention, Continuous Improvement | Craig | Approved |
| 2.5 | "Why choose Otta" paragraphs | Katrina = Landlord Rosanna = Travel & Property Jonathon = Liability | Approved |
| 2.6 | Coverage taglines | Katrina = Landlord Rosanna = Travel & Property Jonathon = Liability | Approved |
| 2.7 | Claims page intro and claim forms blurb | Rebecca -> Jemma | Approved |
| 2.8 | Contact page intro | Jonathon | Approved |
| 2.9 | Partner logos | Craig & Jonathon | Approved |
| 3. Photos and video |  |  |  |
| 3.1 | Team portraits (6) | Katrina & Rebecca | Approved |
| 3.2 | Home page hero video | Rebecca / John | Approved |
| 3.3 | Case study photos |  | Approved |
| 3.4 | Stock photo licences | Rebecca & John | Approved |
| 4. Forms and documents |  |  |  |
| 4.1 | Product fact sheets | Katrina = Landlord Rosanna = Travel & Property Jonathon = Liability | Approved |
| 4.2 | Claim forms for other products | Craig / Jemma | Approved |
| 4.3 | Claims email address | Rebecca / Craig / Jonathon | Approved |
| 4.4 | Team inboxes | Rebecca 1510 | Approved |
| 4.5 | Building application declaration |  | Approved |
| 4.6 | Building application claims question | Craig | Approved |
| 4.7 | Professional Indemnity duplicate question |  | Approved |
| 4.8 | Group PA privacy wording |  | Approved |
| 4.9 | PA claim medical records release |  | Approved |
| 4.10 | Older uploads not used |  | Approved |
| 4.11 | Landlord Protect policy wording |  | Approved |
| 4.12 | Medical release address |  | Approved |
| 4.13 | Personal Accident Proposal questions |  | Approved |
| 4.14 | Travel claim form wording |  | Approved |
| 5. Emails and the broker guide |  |  |  |
| 5.1 | Portal emails |  | Approved |
| 5.2 | Broker portal guide |  | Approved |
| 5.3 | Portal Training page intro | Rebecca | Approved |

# 1. Before launch: compliance wording

This wording must be approved before the site goes live. It currently reads "Approved wording to come" on the site.

| 1.1 Fair Insurance Code |  |
| --- | --- |
| Where it appears | Fair Insurance Code page, and Important information on every product page |
| What we need | Approved statement of Otta's commitment to the ICNZ Fair Insurance Code |
| Owner and date | Craig |
| Copy Write or paste the copy here |  |

| 1.2 Complaints process |  |
| --- | --- |
| Where it appears | Complaints page, and Important information |
| What we need | How to complain, who to contact, response times, what happens next |
| Owner and date | Craig |
| Copy Write or paste the copy here |  |

| 1.3 Dispute resolution scheme |  |
| --- | --- |
| Where it appears | Important information on every product page |
| What we need | The scheme's name and contact details (for example IFSO or FSCL) |
| Owner and date | Craig |
| Copy Write or paste the copy here |  |

| 1.4 Cooling off period |  |
| --- | --- |
| Where it appears | Important information on every product page |
| What we need | The cooling off period and how to cancel within it |
| Owner and date | Craig |
| Copy Write or paste the copy here |  |

| 1.5 FSP number |  |
| --- | --- |
| Where it appears | Important information on every product page |
| What we need | Otta's FSP number. It shows FSPXXXXXX now; the PA wording uses FSP667091 (Insurance Wholesale Limited): confirm which |
| Owner and date | Jonathon |
| Copy Write or paste the copy here |  |

| 1.6 Policy wording contact details |  |
| --- | --- |
| Where it appears | All 8 rebranded policy wordings |
| What we need | Sign-off on the changed contact details: claims@ottainsurance.co.nz (replacing Gallagher Bassett's TAIClaims@gbtpa.co.nz), the @ottainsurance.co.nz addresses and 3/527A Rosebank Road |
| Owner and date | Rebecca - then rapt with Katrina & Rosanna |
| Copy Write or paste the copy here |  |

| 1.6 Policy wording contact details |  |
| --- | --- |
| Where it appears | Revisiting form content (questions) |
| What we need | Reviewing form questions & Information |
| Owner and date | Rebecca 1510 |
| Copy Write or paste the copy here | Done |
| 1.7 Chatbot wording |  |
| Where it appears | Website chat (Brad and Steve) |
| What we need | Compliance review of the chatbot's instructions and the disclaimer under the chat box |
| Owner and date | Jonathon (training = Rebecca) |
| Copy Write or paste the copy here |  |

# 2. Website pages

The case studies and the Otta story are the biggest gaps. The rest is draft copy written from the product summaries, which needs checking or replacing.

| 2.1 Home page case study – PHASE TWO - REVIEW |  |
| --- | --- |
| Where it appears | Home page, case study block |
| What we need | A client heading, a one-sentence summary of their challenge, and a short paragraph on how Otta helped |
| Owner and date |  |
| Copy Write or paste the copy here |  |
| Image |  |

| 2.2 Case studies (3) |  |
| --- | --- |
| Where it appears | About us, Case Studies page |
| What we need | For each: client name or heading, a two-sentence summary, and (optional) the full story |
| Owner and date |  |
| Copy Write or paste the copy here |  |
| Images |  |

| 2.3 The Otta success story |  |
| --- | --- |
| Where it appears | About us page |
| What we need | How Otta began, the people behind it and where it is heading (about 150 words) |
| Owner and date | Craig |
| Copy Write or paste the copy here |  |

| 2.4 Values: Forward thinking, Re-invention, Continuous Improvement |  |
| --- | --- |
| Where it appears | About us page |
| What we need | Confirm or rewrite the three draft paragraphs |
| Owner and date | Craig |
| Copy Write or paste the copy here |  |

| 2.5 "Why choose Otta" paragraphs |  |
| --- | --- |
| Where it appears | Every product page |
| What we need | Confirm or rewrite the paragraph under each statement (draft) – approx. ___ words |
| Owner and date | Katrina = Landlord Rosanna = Travel & Property Jonathon = Liability |
| Copy Write or paste the copy here |  |

| 2.6 Coverage taglines |  |
| --- | --- |
| Where it appears | Every product page except Corporate Travel |
| What we need | Confirm or rewrite the draft taglines (Corporate Travel's came from the mockup) |
| Owner and date | Katrina = Landlord Rosanna = Travel & Property Jonathon = Liability |
| Copy Write or paste the copy here |  |

| 2.7 Claims page intro and claim forms blurb |  |
| --- | --- |
| Where it appears | Claims page |
| What we need | Confirm or rewrite the draft paragraphs |
| Owner and date | Rebecca -> Jemma |
| Copy Write or paste the copy here |  |

| 2.8 Contact page intro |  |
| --- | --- |
| Where it appears | Contact Us page |
| What we need | Confirm or rewrite the draft paragraph |
| Owner and date | Jonathon |
| Copy Write or paste the copy here |  |

| 2.9 Partner logos |  |
| --- | --- |
| Where it appears | About us, Partners page |
| What we need | Logo files for each partner (names show as text tiles now) |
| Owner and date | Craig & Jonathon |
| Copy Write or paste the copy here | (Lloyds syndicates, TPAs, NZUAC, Gallagher, Steadfast, Sedgwick, Investigators, FMA, NHC, PMC) Who we work with? - Rothbury |

# 3. Photos and video

Six team portraits are missing, and the home page video is a watermarked preview that can't go live.

| 3.1 Team portraits (6) |  |
| --- | --- |
| Where it appears | About us, Our Team page |
| What we need | Photos of Shabnam Sarang, Michelle Smith, Jemma Lee-Matson, Gaby Cook, and Jen Whitcombe, in the same style as the others |
| Owner and date | Katrina & Rebecca |
| Copy Write or paste the copy here |  |

| 3.2 Home page hero video |  |
| --- | --- |
| Where it appears | Top of the home page |
| What we need | License the full iStock clip (1390591506) or supply a replacement; it's a watermarked low-resolution preview now |
| Owner and date | Rebecca / John |
| Copy Write or paste the copy here |  |

| 3.3 Case study photos |  |
| --- | --- |
| Where it appears | Case Studies page and home page case study |
| What we need | A photo for each case study (the Sky Tower, floor plan and meeting photos stand in for now) |
| Owner and date |  |
| Copy Write or paste the copy here |  |

| 3.4 Stock photo licences |  |
| --- | --- |
| Where it appears | Product pages, home page, About us |
| What we need | Confirm the licences for the stock photos in use |
| Owner and date | Rebecca & John |
| Copy Write or paste the copy here |  |

# 4. Forms and documents

The Product Fact Sheets page is empty, and only Personal Accident has a claim form. The rest are questions about wording carried over from the TAI forms.

| 4.1 Product fact sheets |  |
| --- | --- |
| Where it appears | Resources, Product Fact Sheets (linked from every product page) |
| What we need | A fact sheet for each of the 6 products |
| Owner and date | Katrina = Landlord Rosanna = Travel & Property Jonathon = Liability |
| Send to Rebecca and/or upload to the One Drive file and note when done | Marketing in working files - Rebecca |

| 4.2 Claim forms for other products |  |
| --- | --- |
| Where it appears | Resources, Claim Forms, and the Claims page |
| What we need | Claim forms for Corporate Travel, property (Rental, Social Housing), Landlord and Liability; only Personal Accident has one |
| Owner and date | Craig / Jemma |
| Copy Write or paste the copy here |  |

| 4.3 Claims email address |  |
| --- | --- |
| Where it appears | Claims page, Contact page, policy wordings, the PA claim form |
| What we need | Confirm claims@ottainsurance.co.nz is the right address |
| Owner and date | Rebecca / Craig / Jonathon |
| Copy Write or paste the copy here | Done – will confirm with DNS records |

| 4.4 Team inboxes |  |
| --- | --- |
| Where it appears | Where online forms are emailed |
| What we need | Confirm property@, real@, travel@, liability@, hello@ and claims@ottainsurance.co.nz exist, and that the Personal Accident proposals and Declaration of Health should go to travel@ |
| Owner and date | Rebecca 1510 |
| Copy Write or paste the copy here | Done – will confirm when DNS records are live |

| 4.5 Building application declaration |  |
| --- | --- |
| Where it appears | Building Insurance Application Form |
| What we need | Review the declaration and duty of disclosure wording (carried over from TAI) |
| Owner and date |  |
| Copy Write or paste the copy here |  |

| 4.6 Building application claims question |  |
| --- | --- |
| Where it appears | Building Insurance Application Form |
| What we need | The form asks about losses in the last 3 years, but the underwriting guide looks at 5: change the question to 5 years? |
| Owner and date | Craig |
| Copy Write or paste the copy here |  |

| 4.7 Professional Indemnity duplicate question |  |
| --- | --- |
| Where it appears | Professional Indemnity Proposal |
| What we need | The TAI form asked about clients over 25% of income twice; the second is now "Do you use a standard contractual agreement with your clients?": confirm |
| Owner and date |  |
| Copy Write or paste the copy here |  |

| 4.8 Group PA privacy wording |  |
| --- | --- |
| Where it appears | Group Personal Accident and Illness Proposal |
| What we need | The TAI form cited the Privacy Act 1993; it now says Privacy Act 2020 and "Insurance Wholesale Limited, trading as Otta": confirm |
| Owner and date |  |
| Copy Write or paste the copy here |  |

| 4.9 PA claim medical records release |  |
| --- | --- |
| Where it appears | Personal Accident and Illness Claim Form |
| What we need | The release names Wholesale Insurance Services, PO Box 10027, Wellington 6143: confirm this is still right |
| Owner and date |  |
| Copy Write or paste the copy here |  |

| 4.10 Older uploads not used |  |
| --- | --- |
| Where it appears | Corporate Travel Proposal (06/2024), Travel and Accident wording (03/2024) |
| What we need | Confirm the newer editions on the site (04/2026 proposal, 09/2024 wording) are the ones to use |
| Owner and date |  |
| Copy Write or paste the copy here |  |

| 4.11 Landlord Protect policy wording |  |
| --- | --- |
| Where it appears | Landlord Protect form (the ? beside each cover option), Landlord product page |
| What we need | The Landlord Protect wording PDF. The ? links to the form's comparison table for now, and the Landlord product page links the Property wording |
| Owner and date |  |
| Copy Write or paste the copy here |  |

| 4.12 Medical release address |  |
| --- | --- |
| Where it appears | Personal Accident Proposal, Declaration of Health |
| What we need | The TAI forms named PO Box 99 481, Newmarket; they now name Level 1, 3/527A Rosebank Road, and the Privacy Act 2020: confirm |
| Owner and date |  |
| Copy Write or paste the copy here |  |

| 4.13 Personal Accident Proposal questions |  |
| --- | --- |
| Where it appears | Personal Accident and Illness Proposal |
| What we need | The health questions had no lead-in, so it now reads "Has the Insured ever suffered from, or been treated for, any of the following". The TAI form asked the Policy Owner bankruptcy question twice; the second now asks about the Insured: confirm both |
| Owner and date |  |
| Copy Write or paste the copy here |  |

| 4.14 Travel claim form wording |  |
| --- | --- |
| Where it appears | Travel and Accident Insurance Claim Form |
| What we need | The TAI form had blanks where the company name was removed; they now say Otta. Confirm, and confirm Insurance Brokers (International) Limited and First Assistance Limited are still the claims partners named in the declaration |
| Owner and date |  |
| Copy Write or paste the copy here |  |

# 5. Emails and the broker guide

The portal sends these emails, written in Otta's voice. Read them once before email goes live.

| 5.1 Portal emails |  |
| --- | --- |
| Where it appears | Sent to brokers, clients and the Otta team |
| What we need | Review: the sign-in link, welcome email, access request received and declined emails, and the application emails to the Otta team |
| Owner and date |  |
| Copy Write or paste the copy here |  |

| 5.2 Broker portal guide |  |
| --- | --- |
| Where it appears | Welcome email to new brokers, the portal's Training and Help pages, and the guide PDF |
| What we need | Review the five getting started steps and the guide's wording before brokers receive it |
| Owner and date |  |
| Copy Write or paste the copy here |  |

| 5.3 Portal Training page intro |  |
| --- | --- |
| Where it appears | Broker portal, Training page |
| What we need | Confirm or rewrite the short introduction above the walkthrough |
| Owner and date | Rebecca |
| Copy Write or paste the copy here |  |

Tech Wishlist:

- Claims page updated to have buttons per product, and the correct information with each.

- Clear differentiation between LL protect & real policies

- Sections specifically stating property managers vs brokers

- Property manager portal developed

- IHQ API connection conversation

- 2FA on portals

- Magic link on log-ins

- Broker/property manager training page fleshed out

Brand Launch Braindump:

Rebecca ideas:

- Communication to all – how is this done, when, and with what collateral

- Official companies name change

- Social media

- DNS records transferred (including TAI + Real having a redirect)

- All website updated as per above

- Getting Kirstys email templates referencing TAI updated to Otta

- Sign-off of branding/brand voice by John

- Planning product launch roadmap (Airbnb a month after launch, keep drawing them in)

- Newsletter

- Comms to Lloyds